Discussion: Progress report 2 (due March 23)

Discussed:

* adding course requirements to the database
  + Adding list of courses: Visa Credit //Visa course credit 2Pxx above
* Testing
* encrypting/decrypting course grades
  + For privacy
  + If we don't encrypt we may be able to optimize adding course
* Divide tasks for report

Task:

add data to the table due Friday 5pm (7 programs each)

Add sprint 4 tasks due Friday 2pm (fatima)

Jerome key feature bug fix due Friday 5pm (Jerome)

Social Media content due Friday 5pm(kitan)

Work on Product Launch video ideas (Ola and Fatima)

Course insights due Friday March 28 2pm (ashu and avi)

Create linked in page and link due Friday 5pm (fatima)

Next meeting Friday 5pm-7:30pm