Tuesday March 25 Meeting

9:00 - 9:20

Discussed progress / Preparing for meeting with TA

9:20 - 9:40 (With TA):

Scraped notification because its a web app so it would be emails, so it would be like spamming. Have we considered Notification tabs on site? No we have not. It would require monitoring for accuracy, which is inefficient. There is also no important notifications to display.

-> what about notification for “website under maintenance”

Automated adding programs? Did’nt work.

Changing program all data wiped, we found solution, but hard to keep track of electives, so not consistent. So adding data for courses it becomes difficult.

How long does it take to re enter grades? 5-10 minutes.

Collaboration: add thorough documentation, create a metric system such as test coverage or adding data to SupaBase, similar to GitHub commits. **Include visual in final report!!!!!**

9:40 +

Ai chatbot ? Jerome will give it try

Product launch video: not in person, send in clips

Script due by April 1 (Fatima)

Social media content, adding more personalized content due April 1 (Kitan)

Edit reviews due April 1 (Jerome)

Pdf feature for transcript, template due April 1 (Fatima)